## Slide 1: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
time

## Slide 2: PERT/CPM
Algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
earliest finish time
0
0

## Slide 3: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
X
4
0
0

## Slide 4: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
X
4
X
10
X
6
0
0

## Slide 5: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
0
X
4
X
10
X
6
X
10
0
X
12

## Slide 6: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
0
X
4
X
10
X
6
X
10
0
X
15
X
13
X
12

## Slide 7: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
0
X
4
X
10
X
6
X
10
X
12
0
X
15
X
13
X
19
X
21

## Slide 8: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
0
X
4
X
10
X
6
X
10
X
12
0
X
15
X
13
X
19
X
21
X
13

## Slide 9: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
0
X
4
X
10
X
6
X
10
X
12
0
X
15
X
13
X
19
X
21
X
13
X
25

## Slide 10: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
0
X
4
X
10
X
6
X
10
X
12
0
X
15
X
13
X
19
X
21
X
13
X
25
X
25

## Slide 11: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
0
0
0
0
0
0
0
0
X
4
X
10
X
6
X
10
X
12
0
X
15
X
13
X
19
X
21
X
13
X
25
X
25

## Slide 12: PERT/CPM
PERT/CPM algorithm.
  Compute topological order of vertices: A B C D E F G H I.
  Initialize fin[v] = 0 for all vertices v.
  Consider vertices v in topological order:
    for each edge v-w, set fin[w] = max(fin[w], fin[v] + time[w])
A
B
C
G
H
D
E
F
I
4
6
2
5
3
4
6
0
0
4
6
19
25
0
25
13
10
15
critical path
Notes: how to find the critical path(s) itself? Either store pred[v] values or look at all edges with fin[w] = fin[v] + time[w]